🔥  PYROWATCH AI

AI-Driven Wildfire Early Warning System

EnviroCast GEO Hackathon  |  Full Execution Playbook

| ⏱ Deadline May 21, 2025 | 👥 Team Size 1–5 Members | 🏆 Theme Insight → Impact | 💡 Edge LSTM + Vision AI |
| --- | --- | --- | --- |

# 📋  PRODUCT REQUIREMENTS DOCUMENT (PRD)

## 1.1  Problem Statement

Wildfires are accelerating globally — in 2023, over 2.7 million acres burned in California alone. Emergency response systems lag by 4–6 hours after ignition, often too late to evacuate communities. Current tools are siloed: satellite agencies, weather services, and emergency management don't share real-time intelligence. PyroWatch AI bridges this gap.

## 1.2  Solution Overview

PyroWatch AI is a multi-model early warning system that fuses satellite thermal imagery, weather time-series data, and vegetation dryness indices into a single risk prediction pipeline — outputting community-level fire spread forecasts 6+ hours before traditional detection.

|  | Core Value Proposition From raw satellite pixels to actionable evacuation alerts — in under 60 seconds. |
| --- | --- |

## 1.3  Target Users

| User Type | Role | Primary Need |
| --- | --- | --- |
| Emergency Managers | County/State OES | 6-hour advance fire spread forecast |
| Forest Rangers | USFS / BLM | Real-time hotspot detection map |
| Community Residents | Fire-prone zones | Push alerts: evacuate now vs. shelter |
| Urban Planners | City governments | Long-term risk scoring for zoning |

## 1.4  Core Features (MVP)

- 🛰️  Satellite Hotspot Ingestion — NASA FIRMS MODIS/VIIRS fire data (pre-processed GeoTIFF tiles)

- 🌦️  Weather Feature Fusion — Wind speed, direction, humidity, temperature from NOAA archives

- 🌱  Vegetation Dryness Index — NDVI + NDWI derived from Sentinel-2 imagery (historical)

- 🧠  LSTM Spread Predictor — 6-hour rolling forecast of fire perimeter expansion

- 👁️  Vision Transformer Classifier — Featherless-hosted ViT classifying ignition risk from satellite patches

- 🗺️  Risk Heatmap Dashboard — MeDo web app with Leaflet.js geospatial visualization

- 🔔  Alert Simulation — Tiered alerts (Watch / Warning / Emergency) with county-level triggers

## 1.5  Out of Scope (Hackathon MVP)

- Live real-time satellite stream ingestion (use historical replay instead)

- SMS/phone push notification infrastructure (simulate in UI)

- Mobile app (MeDo web app suffices for demo)

- Multi-country localization

## 1.6  Success Metrics

| Metric | Target | Stretch |
| --- | --- | --- |
| Fire risk prediction accuracy (AUC) | ≥ 0.82 | ≥ 0.88 |
| Forecast lead time ahead of detection | 6 hours | 8 hours |
| False positive alert rate | < 15% | < 8% |
| Dashboard load to alert: end-to-end latency | < 5 sec | < 2 sec |

# 🛠️  COMPLETE TECH STACK

## 2.1  Architecture Overview

| Layer | Tool | Purpose | Why This |
| --- | --- | --- | --- |
| Data Ingestion | NASA FIRMS API + NOAA CDO | Fire detections + weather history | Free, reliable, well-documented |
| Vision Model | ViT / LLaVA via Featherless | Satellite patch risk classification | Sponsor credit = free + demo value |
| Time-Series ML | LSTM (PyTorch / Keras) | 6-hr fire spread forecasting | YOUR expertise = instant advantage |
| LLM Reasoning | Mistral-7B via Featherless | Natural language situation reports | Turns model output → human insight |
| Geospatial | GeoPandas + Rasterio | GeoTIFF processing, spatial joins | Industry standard, Python native |
| Backend | FastAPI + Python | REST API serving predictions | Fast to build, clean docs |
| Frontend / UI | MeDo + Leaflet.js | Interactive risk map + alert dashboard | Sponsor tool = bonus prize eligibility |
| Visualization | Plotly + Kepler.gl | Animated fire spread forecast | Visually stunning for demo |

## 2.2  Data Sources (All Free)

- NASA FIRMS API — https://firms.modaps.eosdis.nasa.gov/api/ — Fire pixel detections (MODIS + VIIRS), free API key

- NOAA Climate Data Online — https://www.ncdc.noaa.gov/cdo-web/ — Historical weather (temp, wind, humidity)

- Sentinel-2 via Copernicus — https://scihub.copernicus.eu/ — Multispectral imagery for NDVI/NDWI

- SoilGrids API — https://soilgrids.org/ — Soil moisture as proxy for vegetation dryness

- Cal Fire Incident Archive — https://www.fire.ca.gov/incidents/ — Ground truth labels for CA wildfires

## 2.3  Model Architecture (LSTM Core)

|  | Input Features per timestep (hourly) Fire pixel count ¦ Wind speed & direction ¦ Temperature ¦ Relative Humidity ¦ NDVI score ¦ NDWI score ¦ Slope/elevation ¦ Hour of day ¦ Day of year |
| --- | --- |

|  | LSTM Architecture Input: [timesteps=24, features=9] → LSTM(128) → Dropout(0.2) → LSTM(64) → Dense(32, ReLU) → Dense(1, Sigmoid) → Output: fire_spread_probability[0–1] |
| --- | --- |

|  | Vision Model (Featherless) Satellite patch (256×256px) → ViT/LLaVA via Featherless API → Risk class: [low ¦ moderate ¦ high ¦ extreme] + confidence score |
| --- | --- |

# 📅  PHASE-BY-PHASE EXECUTION PLAN

Total hackathon time budget: ~72 hours. Broken into 5 execution phases. Each phase has hard deliverables — if a phase isn't done, the next doesn't start.

|  | PHASE 1 · Data & Environment Setup ⏱ Hours 0–8 ¦ No code written until data flows |
| --- | --- |

- Register for NASA FIRMS API key (takes ~5 min, instant approval)

- Download NOAA weather data for Dixie Fire 2021 or Camp Fire 2018 (California) — use as demo case

- Pull Sentinel-2 imagery tiles for the same region and time period from Copernicus hub

- Set up Python environment: pip install torch rasterio geopandas fastapi requests numpy pandas

- Register on Featherless.ai, claim sponsor credits, test one API call with LLaVA

- Create MeDo account, spin up first blank project

- Write data_loader.py — standardize all sources into a single DataFrame: [timestamp, lat, lon, fire_pixels, temp, wind_spd, wind_dir, humidity, ndvi, ndwi]

|  | ⚠️ Phase 1 Gate You DO NOT proceed to Phase 2 until you can print a clean DataFrame with all features populated for at least 30 days of data. |
| --- | --- |

|  | PHASE 2 · ML Model Training ⏱ Hours 8–24 ¦ The core ML engine |
| --- | --- |

- Build LSTM dataset: sliding window of 24 hours → predict fire_pixels[t+6]

- Train/val/test split: 70/15/15 on time axis (never shuffle time-series data)

- Train LSTM model — target AUC ≥ 0.82 on validation set

- Call Featherless ViT/LLaVA API on 10–20 satellite image patches, collect risk classifications

- Combine LSTM probability + ViT risk class into a single ensemble score per grid cell

- Save model weights + scaler (joblib) for serving

- Write predict.py — takes a lat/lon grid + timestamp → returns risk scores as GeoJSON

|  | Senior Dev Tip If LSTM training stalls above 0.75 AUC — add BatchNormalization, reduce learning rate to 1e-4, check for data leakage at the train/val boundary. Don't change architecture, fix the data first. |
| --- | --- |

|  | PHASE 3 · Backend API + LLM Integration ⏱ Hours 24–36 ¦ Wire everything together |
| --- | --- |

- Build FastAPI app with endpoints: GET /risk-map?region=CA&date=2021-07-15 → GeoJSON

- Endpoint: GET /forecast?lat=39.5&lon=-121.2&hours=6 → risk probability array

- Integrate Mistral-7B via Featherless: POST /situation-report → natural language fire briefing from model outputs

- Add alert tier logic: risk < 0.4 = Watch, 0.4–0.7 = Warning, > 0.7 = Emergency

- Add a /replay endpoint that streams hourly risk frames for a historical fire (the demo killer feature)

|  | LLM Prompt Template (Situation Report) System: "You are a wildfire incident commander. Given fire risk data, generate a concise 3-sentence briefing for emergency managers." User: "Region: Plumas County CA. Risk score: 0.84. Wind: 35mph NE. Humidity: 8%. Predicted spread: 2400 acres in 6hrs." |
| --- | --- |

|  | PHASE 4 · MeDo Dashboard + Visualization ⏱ Hours 36–52 ¦ Make it look like a real product |
| --- | --- |

- Embed Leaflet.js map in MeDo with choropleth layer from /risk-map GeoJSON

- Add color-coded risk overlay: green → yellow → orange → red gradient

- Build sidebar: fire stats panel, alert tier badge, LLM situation report text

- Add animated replay mode: play button steps through 24 historical frames of a real wildfire

- Add county-level alert panel: mock evacuation order trigger when risk > 0.7

- Mobile-responsive layout (judges will view on phone during presentation)

|  | Demo Choreography Start on a calm day (green map) → press Play → watch fire ignite and spread → risk crosses 0.7 → alert panel triggers → LLM generates briefing. That 45-second sequence IS your demo. Practice it 10 times. |
| --- | --- |

|  | PHASE 5 · Demo Video + Submission Polish ⏱ Hours 52–72 ¦ Winning is in the presentation |
| --- | --- |

- Record 2-min demo video: Problem (15s) → Architecture (30s) → Live Demo (60s) → Impact metrics (15s)

- Write Devpost submission: lead with '30% faster detection' claim backed by your data

- Prepare impact slide: compare PyroWatch vs. current detection lag with real fire incident timeline

- Highlight sponsor tool usage prominently: Featherless credits used, MeDo dashboard built

- Final code cleanup: README.md, requirements.txt, .env.example — judges will look at your repo

- Submit 2 hours before deadline — server load spikes in final hour

# 🧠  SENIOR DEVELOPER GUIDE: MINDSET & TACTICS

## 4.1  The Hackathon-Winning Mindset

|  | The Core Truth Judges don't give prizes for working code. They give prizes for compelling stories backed by working demos. Your job is to be a product manager for 72 hours, not an engineer. |
| --- | --- |

- Done > Perfect. A deployed 75%-accurate model beats a never-submitted 95%-accurate one.

- Demo risk management: always have a cached/static fallback if your live API call fails mid-presentation

- Fake nothing. Simulate everything. There's a difference — simulation uses real data in replay mode

- If you're debugging for more than 45 minutes on one bug, cut that feature. It's not worth it

- Sleep at hour 48 minimum. A foggy mind writes 10x more bugs than a rested one

## 4.2  Common Hackathon Failure Modes (And How to Avoid Them)

| Failure Mode | Why It Happens | Prevention |
| --- | --- | --- |
| Data pipeline breaks at hour 50 | Over-engineered ingestion | Use pre-downloaded CSVs. Never live APIs in demo |
| Model accuracy too low to present | Wrong features / data leakage | Fix data first, architecture second |
| Demo crashes during presentation | No error handling | Wrap every API call in try/catch, cache last good result |
| Judges don't understand the tech | Too much jargon | Lead with human story: '6 hours saves lives' |
| Forgot to use sponsor tools | Got heads-down on ML | Schedule Featherless + MeDo integration as Phase 1 tasks |

## 4.3  Code Quality Non-Negotiables

- Write config.py first — no hardcoded paths, API keys, or magic numbers anywhere

- One function = one thing. Your predict() should not also call the API and format output

- Log everything to a file during hackathon. When something breaks at 3am, logs save you

- Version control every hour with git commit -m 'checkpoint' — you will need to roll back

- Test your entire demo flow end-to-end at hour 48, not hour 70

## 4.4  Featherless API — Best Practices

|  | API Call Pattern Always batch satellite patches — don't call Featherless once per tile. Group 10–20 patches per request, parse the batch response, map results back to lat/lon grid cells. This saves credits and latency. |
| --- | --- |

- Cache all Featherless responses to disk (pickle or JSON). API calls cost credits — never repeat the same call

- Use temperature=0.1 for classification tasks (ViT risk scoring) — determinism matters for reproducibility

- Use temperature=0.7 for LLM situation reports — some creativity makes reports read naturally

- Always validate Featherless response schema before using it — add assert statements

## 4.5  LSTM Training Cheat Sheet

| If you see... | The problem is... | Fix it with... |
| --- | --- | --- |
| Val loss higher than train from epoch 1 | Data leakage at split boundary | Re-split strictly on time axis, no shuffling |
| AUC stuck at 0.5 | Label imbalance (few fire events) | Oversample fire events or use class_weight |
| Training loss oscillates wildly | Learning rate too high | Reduce LR to 1e-4, add ReduceLROnPlateau callback |
| Model predicts 1.0 for everything | Target leakage in features | Remove any fire_t feature when predicting fire_t+6 |
| Good AUC but bad on demo data | Distribution shift from different region | Add the demo region data to training set |

## 4.6  The 2-Minute Demo Script

|  | Opening Line "July 2021. The Dixie Fire ignites in Plumas County, California. It will burn 963,000 acres. Emergency crews get the call 4 hours too late. PyroWatch AI would have flagged it 6 hours before ignition spread." |
| --- | --- |

- [0:00–0:15] Hook: real wildfire story → human cost → current system failure

- [0:15–0:40] Architecture: one slide, show the pipeline: Satellite → LSTM → Risk Score → Alert

- [0:40–1:30] Live demo: open MeDo dashboard, press Play on the Dixie Fire replay, watch risk climb, alert fires, LLM generates situation report

- [1:30–1:50] Impact: 'This system gives emergency managers 6 extra hours. At typical evacuation speeds, that's 180,000 additional people out of the fire zone.'

- [1:50–2:00] Scalability: 'Works for any fire-prone country with NASA FIRMS data. Global by design.'

## 4.7  Pre-Submission Checklist

- ✅ Model AUC ≥ 0.80 on test set — document this number prominently

- ✅ Featherless API used and credited in README and video

- ✅ MeDo dashboard is live and accessible via public URL

- ✅ Demo video is ≤ 2 minutes, uploaded to YouTube (unlisted OK)

- ✅ GitHub repo is public with clean README and requirements.txt

- ✅ Devpost description leads with impact metrics, not technical specs

- ✅ Cached fallback data ready if live demo fails (pre-recorded screen capture as backup)

- ✅ Submission confirmed 2+ hours before deadline

🔥  Build something that saves lives. Ship it.

PyroWatch AI  ·  EnviroCast GEO Hackathon  ·  May 2025